PRODUCT REQUIREMENTS AND TECHNICAL ARCHITECTURE

# TAG Product Requirements Document

AI Assisted Recruitment Marketplace

MVP scope, product requirements, recommended technology stack, system architecture, data model, delivery roadmap, and launch criteria

Prepared for  White Track Technologies

Product  TAG Touch And Go

Version  2.0 Expanded PRD

Date  14 September 2026

Launch assumption  India first responsive web platform

Recommended decision

Build a modular monolith for the MVP: one Next.js and React frontend, one FastAPI application API, separately scalable workers, PostgreSQL with pgvector, Redis, and private object storage.

# Document Contents

1 Executive Summary

2 Product Definition

3 Goals and Success Measures

4 Users and Permissions

5 MVP Scope

6 Functional Requirements

7 AI Matching and Responsible Automation

8 User Experience and Application Routes

9 Structured System Architecture

10 Recommended Technology Stack

11 Data Model

12 API Design

13 Security Privacy and Compliance

14 Nonfunctional Requirements

15 MVP Delivery Plan

16 Analytics and Metrics

17 Monetization Enablement

18 Risks and Mitigations

19 Launch Criteria

20 Open Product Decisions

Appendix Sources and Glossary

Document status: implementation-ready baseline. Product discovery, legal review, technical spikes, and design validation may change individual requirements without changing the core architecture recommendation.

# 1 Executive Summary

TAG Touch And Go is an AI-assisted recruitment marketplace that connects job seekers and employers through structured candidate profiles, verified job listings, searchable opportunities, evidence-based matching, and a shared hiring workflow. The product addresses fragmented candidate data, slow manual screening, weak profile maintenance, and limited visibility into why a candidate matches a role.

The MVP should validate marketplace value before the company invests in advanced assessments, recorded video, live interviewing, virtual career fairs, or custom machine-learning models. It must let a candidate build or import a profile, find relevant jobs, understand match evidence, apply, and track progress. It must let a verified employer publish a job, receive applicants, filter and shortlist them, schedule an interview, and record outcomes. Administrators must be able to verify employers, moderate content, manage the skills taxonomy, review audit history, and observe marketplace health.

Technology recommendation: Next.js already uses React, so TAG should have one Next.js application rather than separate Next.js and React frontends. Use TypeScript throughout the web layer, FastAPI and Python for the application API and AI workflows, PostgreSQL with pgvector as the source of truth and semantic retrieval layer, Redis and Celery for durable background work, and private S3-compatible storage for resumes and later media. Begin as a modular monolith with explicit domain boundaries and split services only when scale or team ownership proves the need.

MVP target: a controlled India-first beta in approximately 16 weeks with a focused team of five to seven people, followed by a measured monetization release. Candidate access remains free in the core MVP; employer plans, candidate premium services, and placement-service operations are enabled in the model but activated only after value and willingness to pay are validated.

# 2 Product Definition

## 2 1 Product Vision

Create a trusted, inclusive, and efficient talent marketplace where candidates control accurate professional profiles and employers can identify relevant applicants through transparent evidence rather than opaque automated decisions.

## 2 2 Problems to Solve

Candidates repeatedly recreate resumes and profiles across disconnected job platforms.

Profiles become outdated and do not clearly show verified skills, recent achievements, availability, or preferences.

Employers spend substantial time manually screening unstructured resumes and weakly matched applications.

Traditional keyword matching misses related skills while opaque AI rankings can create unfair exclusion and low trust.

Small employers lack a lightweight applicant pipeline, structured feedback, and basic hiring analytics.

Unverified employers, misleading jobs, scraping, and unauthorized profile access create safety and privacy risks.

## 2 3 Product Principles

| Principle | Product interpretation |
| --- | --- |
| Candidate control | The candidate reviews AI-extracted fields, chooses profile visibility, and can export, correct, or delete personal data. |
| Explainable assistance | Every recommendation displays matched, missing, and unknown evidence; a score is not a prediction of hiring success. |
| Human accountability | Recruiters make shortlist, rejection, offer, and hiring decisions. AI may assist but does not make final decisions. |
| Trust before scale | Employer verification, moderation, audit logs, abuse controls, and private storage are MVP capabilities. |
| Progressive complexity | Begin with PostgreSQL hybrid search and a modular monolith; add specialized services only from measured need. |
| Inclusive access | Responsive, keyboard-accessible, screen-reader-compatible interfaces and optional fields support diverse users. |

## 2 4 Assumptions and Boundaries

Responsive web is the first platform; native Android and iOS applications are not part of the MVP.

India is the initial operating market and English is the launch language; localization readiness is required.

Direct candidates and direct employers are the first marketplace participants; staffing agencies are deferred.

Email verification is mandatory; phone verification is optional unless a later trust policy requires it.

AI uses approved third-party APIs through a provider adapter, with schema validation, versioning, evaluation, and deterministic fallback.

Financial percentages supplied in the project material are planning inputs, not validated forecasts or product acceptance criteria.

# 3 Goals and Success Measures

| Goal | MVP success indicator | Initial target |
| --- | --- | --- |
| Candidate activation | Verified users who complete a searchable profile | At least 55 percent |
| Employer activation | Verified employers that publish a complete job | At least 60 percent |
| Marketplace utility | Published jobs receiving at least five qualified applications | At least 50 percent |
| Matching usefulness | Recommended jobs marked relevant or opened by candidates | At least 40 percent |
| Recruiter usefulness | Applicants in top score bands shortlisted by employers | Measured and calibrated |
| Resume extraction | Required fields accepted or corrected without re-entry | At least 90 percent |
| Trust | Verified employer coverage for published jobs | 100 percent |
| Reliability | Monthly availability of core beta journeys | 99.9 percent target |

## 3 1 Non Goals for the MVP

Replacing human recruiters or predicting who will be hired or succeed in a role.

Building a custom large language model, custom video conferencing stack, or proprietary payment gateway.

Launching live video interviews, recorded video resumes, advanced assessments, virtual career fairs, payroll, or onboarding.

Supporting every country, language, employment law, staffing-agency workflow, or enterprise HR integration at launch.

Using photographs, names, age, gender, religion, caste, disability, marital status, or direct proxies in ranking.

# 4 Users and Permissions

| Role | Primary needs | Key permissions |
| --- | --- | --- |
| Candidate | Create an accurate profile, discover work, apply, and track progress | Own profile and files; search jobs; apply; withdraw; manage consent and visibility |
| Employer administrator | Set up and verify an organization and manage the recruiting team | Organization settings, members, roles, jobs, exports, billing entitlements |
| Recruiter | Publish roles and progress candidates through the hiring pipeline | Assigned jobs, applicants, notes, stages, scheduling, feedback |
| Hiring manager | Review shortlists and provide structured interview feedback | Assigned applicants, scorecards, decision recommendations; no billing access |
| Platform operations | Verify employers and resolve marketplace issues | Verification cases, moderation, appeals, taxonomy and support tools |
| Platform administrator | Operate the product safely and reliably | Scoped administrative access, feature flags, audit search and system configuration |

## 4 1 Authorization Rules

Every employer resource is organization-scoped at the API and database query layer, not only hidden in the interface.

Recruiters see only profiles submitted to their jobs or explicitly discoverable under the candidate's visibility setting.

Internal recruiter notes are never visible to candidates and are excluded from AI-generated candidate content.

Administrative access uses least privilege, mandatory multifactor authentication, reason capture for sensitive actions, and audit logging.

# 5 MVP Scope

| Capability | MVP | Later release |
| --- | --- | --- |
| Candidate identity | Email registration, verification, recovery, consent, visibility | Optional phone and identity verification |
| Dynamic profile | Resume import, field review, profile builder, skills, preferences, completeness | Portfolio integrations and verified credentials |
| Jobs | Structured authoring, moderation, search, filters, save and share | Sponsored jobs and advanced distribution |
| Matching | Hard gates, weighted evidence, full text and vector similarity, explanations | Learning-to-rank after representative feedback data |
| Applications | Apply, withdraw, screening answers, snapshots, status timeline | Offer workflow and onboarding integrations |
| Employer workspace | Team roles, applicant pipeline, notes, shortlist, export controls | Enterprise SSO, ATS integrations and advanced automation |
| Interviews | Availability, external meeting link, reminders, structured feedback | Native live video, recordings and transcription |
| Assessments | Not included | Question banks, attempts, integrity controls and result evidence |
| Career fairs | Not included | Events, booths, sessions, attendance and chat |
| Monetization | Entitlement-ready data model and manual beta plans | Online employer and candidate subscriptions plus placement operations |

## 5 1 MVP User Journeys

- Candidate registers, accepts the privacy notice, chooses visibility, and verifies email.

- Candidate uploads a resume or builds a profile manually, reviews extracted fields, confirms skills, and sets preferences.

- Candidate searches jobs, reviews match evidence, saves or applies, answers screening questions, and tracks status.

- Employer registers an organization, completes verification, invites team members, and creates a structured job.

- Recruiter publishes the job, receives applicants, inspects evidence, filters, shortlists, schedules, and records feedback.

- Administrator verifies employers, moderates jobs, manages taxonomies, investigates abuse, and reviews operational metrics.

# 6 Functional Requirements

## 6 1 Candidate Requirements

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| CAN 01 | Registration and consent | User can register, verify email, recover access, accept versioned notices, and manage communication preferences. |
| CAN 02 | Resume upload | Accept PDF and DOCX within limits; validate type; scan for malware; show processing state and actionable errors. |
| CAN 03 | Reviewable extraction | Extract contact, summary, experience, education, projects, certifications and skills into a schema; user confirms or corrects every field. |
| CAN 04 | Profile builder | User can create or edit sections without a resume; required and optional fields are visually distinct. |
| CAN 05 | Skills evidence | Skills link to experience, project, assessment or certification evidence and retain user-facing labels. |
| CAN 06 | Preferences | User sets target roles, locations, remote preference, availability, employment type and optional compensation range. |
| CAN 07 | Profile completeness | Dashboard shows a transparent completion measure and actionable missing sections without penalizing optional fields. |
| CAN 08 | Job search | Search supports keywords, location, work mode, experience, employment type, skills, date, and sort options. |
| CAN 09 | Recommendations | Recommended jobs show evidence, gaps, unknowns, recency, and a relevance feedback action. |
| CAN 10 | Applications | User applies with a frozen profile snapshot, answers questions, receives confirmation, can withdraw, and views a status timeline. |
| CAN 11 | Privacy operations | User controls discoverability and can request access, correction, export, consent withdrawal and deletion. |

## 6 2 Employer Requirements

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| EMP 01 | Organization onboarding | Employer creates a company profile, verifies email domain, submits evidence, and sees verification status. |
| EMP 02 | Team and roles | Administrator invites members and assigns employer administrator, recruiter or hiring manager permissions. |
| EMP 03 | Job authoring | Job captures title, summary, responsibilities, employment type, work mode, location, salary visibility, skills and requirements. |
| EMP 04 | Structured criteria | Recruiter marks mandatory and preferred criteria, defines screening questions, and previews match behavior before publishing. |
| EMP 05 | Publication workflow | Draft, submit, approve, publish, pause, close and archive states retain version and actor history. |
| EMP 06 | Applicant pipeline | Recruiter filters, sorts, shortlists, moves stages, writes internal notes, assigns reviewers and sees stage history. |
| EMP 07 | Match inspection | Employer sees the score version, matched evidence, gaps and unknown data and may override rank without changing candidate data. |
| EMP 08 | Scheduling and feedback | Participants propose availability, store a meeting link, receive reminders and submit a structured scorecard. |
| EMP 09 | Export control | Authorized users export scoped applicant data; every export records actor, purpose, time and selection. |
| EMP 10 | Analytics | Workspace shows applicants, qualified rate, stage conversion, time in stage, source and hiring outcomes when recorded. |

## 6 3 Platform Requirements

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| PLT 01 | Employer verification | Operations can review evidence, request clarification, approve, reject, suspend and record reasons. |
| PLT 02 | Moderation | Administrators can review reported jobs, users and organizations, apply actions, notify parties and process appeals. |
| PLT 03 | Taxonomy | Administrators manage canonical skills, aliases, titles, industries, locations and deprecations with version history. |
| PLT 04 | Audit | Sensitive profile access, role changes, publication, export, ranking configuration and decisions generate searchable audit events. |
| PLT 05 | Notifications | Email and in-app events are idempotent, retryable, preference-aware and traceable to a template version. |
| PLT 06 | Feature flags | Risky or incomplete capabilities can be enabled for selected cohorts and disabled without redeploying. |
| PLT 07 | Operational analytics | Dashboards cover activation, funnel health, matching feedback, abuse, AI failures, queue health and provider cost. |

# 7 AI Matching and Responsible Automation

TAG should use a hybrid retrieval and ranking pipeline. Structured eligibility gates prevent obviously incompatible results; PostgreSQL full-text search and pgvector retrieve plausible candidates or jobs; deterministic weighted scoring combines approved evidence; an AI model may normalize or summarize evidence but must not independently decide eligibility, rejection, or hiring.

## 7 1 Matching Pipeline

- Normalize confirmed profile and job facts against versioned skills, title and location taxonomies.

- Apply employer-configured hard requirements only when lawful, relevant, explicit, and supported by confirmed evidence.

- Retrieve candidates or jobs using structured filters, PostgreSQL full-text search, and vector similarity.

- Calculate a deterministic weighted score from skills, experience, role alignment, location, education and semantic relevance.

- Generate matched, missing and unknown evidence with links to the underlying profile and job criteria.

- Store the match version, weights, inputs, outputs and latency so results can be reproduced and evaluated.

- Collect candidate relevance feedback, recruiter shortlist actions, overrides and eventual outcomes for calibration, not automatic retraining.

## 7 2 Initial Scoring Configuration

| Signal | Weight | Evidence and control |
| --- | --- | --- |
| Required skills | 35 percent | Confirmed skills with linked experience, project, certification or assessment evidence |
| Relevant experience | 25 percent | Role-relevant duration and recency; unknown duration remains unknown |
| Role and title alignment | 15 percent | Normalized title families and demonstrated responsibilities |
| Location and work mode | 10 percent | Candidate preference compared with explicit employer requirement |
| Semantic relevance | 10 percent | Embedding similarity used with, never instead of, structured evidence |
| Education and certifications | 5 percent | Included only when relevant, lawful and published in the job criteria |

Interpretation: the displayed percentage represents alignment with published criteria. It must never be labeled as candidate quality, personality, probability of hire, or predicted job performance.

## 7 3 AI Guardrails

Exclude protected traits, sensitive attributes, photographs, names and direct proxies from ranking inputs.

Treat resumes and job descriptions as untrusted content; strip active content, constrain extracted text, scan files, and defend model prompts from injection.

Validate structured model output against a strict schema; reject or retry invalid output and preserve the original source file.

Require candidate confirmation before extracted information becomes authoritative profile data.

Version prompts, models, embeddings, weights, taxonomies and evaluation datasets.

Provide non-AI fallbacks for manual profile entry, keyword search, job publishing and application management.

Require human approval for profile changes, job description changes, rejection, hiring, and external communications generated by AI.

Evaluate relevance, false exclusion, unknown-data rate, score calibration, subgroup outcomes where lawful, latency, reliability and cost before expanding automation.

# 8 User Experience and Application Routes

| Area | Primary routes | Core screens |
| --- | --- | --- |
| Public | / /jobs /jobs/[slug] /companies/[slug] | Landing, search results, job detail, company profile, trust and help pages |
| Authentication | /sign-up /sign-in /verify /recover | Account creation, verification, recovery, consent and role selection |
| Candidate | /candidate/dashboard /profile /applications /saved | Profile setup, completeness, recommendations, search, application tracker, privacy settings |
| Employer | /employer/dashboard /jobs /jobs/new /jobs/[id]/pipeline | Organization setup, job builder, applicant pipeline, candidate review, scheduling, analytics |
| Administration | /admin/verifications /moderation /taxonomy /audit /analytics | Verification queue, reports, taxonomy, audit search, feature flags and operations |

## 8 1 Experience Requirements

Use responsive layouts from 360 pixels upward, with keyboard navigation, visible focus, error summaries, accessible labels and sufficient contrast.

Public job pages are server-rendered and indexable; private dashboards are authenticated and never cached publicly.

Every long-running action displays queued, processing, success and failure states and can recover after refresh.

Do not expose internal AI confidence as certainty. Show plain-language evidence and an option to report an irrelevant result.

Use optimistic updates only for reversible low-risk actions such as save or unsave; confirm destructive or high-impact actions.

# 9 Structured System Architecture

Figure 1  TAG MVP logical architecture

## 9 1 Architecture Style

Use a modular monolith: one repository and one logical backend application organized into independently testable domains. Deploy the API and workers as separate processes so interactive requests do not wait for resume parsing, embeddings, bulk notifications, exports or media processing. PostgreSQL remains the transactional source of truth; Redis is not authoritative; object storage is private.

| Layer | Responsibility | Scale boundary |
| --- | --- | --- |
| Next.js web | Public SEO pages and candidate, employer and admin portals | Scale stateless web instances and CDN independently |
| FastAPI application | Authorization, domain workflows, validation, REST APIs and webhooks | Scale stateless API instances; keep business rules in domain services |
| Worker processes | Extraction, embeddings, matching refresh, notifications, exports and scheduled work | Scale by queue and workload; idempotent handlers with retry limits |
| PostgreSQL and pgvector | Users, organizations, profiles, jobs, applications, matches, audit, consent and vector indexes | Managed primary, backups, read replicas when justified |
| Redis | Cache, rate limits, Celery broker and transient coordination | Managed high availability; no permanent business records |
| Object storage and CDN | Private resumes, exports, organization assets and later media | Direct multipart upload, lifecycle policies and signed access |
| External adapters | Identity, AI, email, calendar, payments and observability | Versioned interfaces, timeouts, circuit breaking, audit and fallback |

## 9 2 Recommended Repository Structure

tag-platform/

apps/web/                 Next.js and React frontend

services/api/             FastAPI entry point and domain modules

services/worker/          Celery tasks and scheduled jobs

services/shared/          Python domain utilities and provider adapters

packages/ui/              Reusable TypeScript design system

packages/api-client/      Generated client from FastAPI OpenAPI schema

packages/config/          Shared lint TypeScript and formatting configuration

infra/                     Infrastructure as code and deployment manifests

tests/e2e/                 Cross-role Playwright journeys

docs/                      Architecture decisions runbooks and API notes

## 9 3 Backend Domain Modules

| Module | Owns | Key events |
| --- | --- | --- |
| Identity | Users, sessions, roles, consent and preferences | UserVerified, RoleChanged, ConsentUpdated |
| Candidates | Profiles, resume files, sections, skills, evidence and visibility | ResumeUploaded, ProfileConfirmed, VisibilityChanged |
| Employers | Organizations, verification, members and permissions | OrganizationSubmitted, EmployerVerified, MemberInvited |
| Jobs | Jobs, requirements, screening questions, versions and status | JobPublished, JobPaused, JobClosed |
| Applications | Application snapshots, answers, stages, notes and outcomes | ApplicationSubmitted, StageChanged, ApplicationWithdrawn |
| Matching | Embeddings, match runs, evidence, configuration and feedback | EmbeddingReady, MatchComputed, RelevanceRecorded |
| Scheduling | Availability, interviews, participants, links and scorecards | InterviewScheduled, ReminderDue, FeedbackSubmitted |
| Platform | Moderation, taxonomy, audit, notifications, flags and analytics | ReportCreated, ModerationApplied, NotificationRequested |
| Billing | Plans, entitlements, subscriptions, invoices and placement cases | EntitlementChanged, SubscriptionActivated, PlacementRecorded |

## 9 4 Key Data Flows

| Flow | Synchronous path | Asynchronous path |
| --- | --- | --- |
| Resume import | Authorize upload, issue signed URL, create resume record | Scan, extract text, parse schema, notify review, create embedding after confirmation |
| Job publication | Validate permissions and structured job, save version | Moderation checks, embedding creation, search-index refresh, notifications |
| Application | Validate job state, create immutable profile and job snapshots | Confirmation, recruiter notification, match evidence persistence and analytics |
| Match refresh | Return latest valid result or processing state | Retrieve candidates or jobs, score, explain, evaluate and store versioned results |
| Interview | Validate participants, save slot and meeting reference | Calendar synchronization, reminders, delivery tracking and escalation |

# 10 Recommended Technology Stack

The following stack fits TAG because it keeps public job pages fast and searchable, gives the AI-heavy backend a mature Python ecosystem, preserves relational consistency for hiring workflows, and avoids operating unnecessary distributed systems during the MVP.

| Layer | Recommended choice | Why it fits TAG |
| --- | --- | --- |
| Frontend framework | Next.js 16 with React 19 and TypeScript using the App Router | One frontend for public SEO pages and authenticated portals; server and client components reduce unnecessary browser JavaScript. |
| UI and forms | Tailwind CSS, shadcn style primitives, React Hook Form and Zod | Fast accessible implementation, consistent design tokens and shared validation contracts. |
| Client data | TanStack Query for interactive server state; local React state first | Reliable cache, mutations and loading states without putting business data into a global client store. |
| Application API | FastAPI, Pydantic, SQLAlchemy 2, Alembic and pytest | Typed Python APIs, generated OpenAPI, strong validation and direct access to document and AI libraries. |
| Architecture | Domain-oriented modular monolith with separately deployed API and worker processes | Lower operational complexity than microservices while preserving extraction boundaries. |
| Database and search | Managed PostgreSQL with full-text search and pgvector | One transactional source of truth plus semantic similarity; add OpenSearch only after measured scale or relevance need. |
| Cache and jobs | Managed Redis with Celery workers | Separates slow parsing, matching, notifications and exports from web requests and supports retries. |
| Files and media | Private S3-compatible object storage with signed multipart upload and CDN | Secure scalable resumes and later video assets without routing large files through API servers. |
| Identity | Managed OIDC provider such as Amazon Cognito or Auth0 | Reduces risk for passwords, MFA, verification, recovery and session management. |
| AI layer | Provider adapter for structured extraction and embeddings with schema validation and deterministic fallback | Ships useful automation without coupling the product to one model or presenting AI output as truth. |
| Notifications | Transactional email provider; in-app notification records in PostgreSQL | Reliable delivery with auditable templates; add SMS or WhatsApp only for validated high-value events. |
| Testing | Vitest, React Testing Library, Playwright, pytest and contract tests | Covers components, APIs and cross-role hiring journeys. |
| Operations | GitHub Actions, containers, infrastructure as code, OpenTelemetry and Sentry | Repeatable delivery, traceable failures, audit-ready changes and service-level monitoring. |
| Hosting | Vercel for web; AWS Mumbai region for API workers RDS Redis S3 and CloudFront | Practical beta speed with data-plane services in a managed regional environment. |

## 10 1 Technology Decisions to Avoid

Do not build separate Next.js and React applications. Next.js is the React framework for this product.

Do not begin with Kubernetes, event streaming, many microservices, a separate vector database or a separate search cluster.

Do not perform resume parsing, embedding generation, bulk notifications or exports inside interactive HTTP requests.

Do not make Redis, embeddings or model output the authoritative source of candidate or hiring data.

Do not build custom authentication, video conferencing, payment processing or email-delivery infrastructure.

Do not let a language model calculate final eligibility or hiring decisions from free-form text without deterministic validation and human review.

# 11 Data Model

| Entity group | Core entities | Design notes |
| --- | --- | --- |
| Identity | User, SessionReference, Role, ConsentRecord, CommunicationPreference | External identity subject maps to one internal user; consent is versioned. |
| Organization | Organization, EmployerVerification, OrganizationMember, TeamInvitation | Organization-scoped permissions and verification history. |
| Candidate | CandidateProfile, ResumeAsset, Experience, Education, Project, Certification, Preference | Candidate-controlled canonical record with confirmation state. |
| Taxonomy | Skill, SkillAlias, TitleFamily, Industry, Location | Stable IDs, aliases, versioning and deprecation rather than destructive renaming. |
| Jobs | Job, JobVersion, JobRequirement, JobSkill, ScreeningQuestion, JobStatusHistory | Published versions are immutable and referenced by applications. |
| Recruitment | Application, ApplicationSnapshot, ApplicationAnswer, StageHistory, RecruiterNote, OfferOutcome | Status history is append-only; internal notes remain private. |
| Matching | Embedding, MatchRun, MatchResult, MatchEvidence, ModelConfiguration, RelevanceFeedback | Every result stores input and configuration versions. |
| Interview | Interview, Participant, AvailabilityWindow, MeetingReference, FeedbackScorecard | External provider IDs are adapter-owned and revocable. |
| Platform | Notification, AuditEvent, AbuseReport, ModerationCase, FeatureFlag, AnalyticsEvent | Personal data is minimized in logs and analytics. |
| Billing ready | Plan, Entitlement, Subscription, InvoiceReference, PlacementCase | Created when monetization begins; payment provider remains authoritative for card data. |

## 11 1 Data Rules

Submitted applications, published job versions, consent records, match configurations and high-impact stage transitions use immutable snapshots or append-only history.

Uploaded files are private and accessible only after authorization through short-lived signed URLs.

Candidate-visible content, employer-internal content and platform-moderation content are logically separated.

Personal data is not copied into logs, analytics, prompts, notifications or indexes beyond the minimum necessary.

Every personal-data entity has an owner, purpose, retention period, deletion behavior and export representation before launch.

# 12 API Design

Expose versioned REST and JSON APIs under /api/v1. FastAPI publishes an OpenAPI contract that generates the TypeScript client used by the Next.js application. Webhooks are authenticated, replay-protected, idempotent and processed asynchronously.

| API domain | Representative operations |
| --- | --- |
| Authentication and users | Current user, role selection, consent, preferences, sessions and account operations |
| Candidate profiles | Resume upload request, parse status, profile CRUD, skills evidence, snapshots, visibility, export and deletion request |
| Organizations | Organization CRUD, verification submission, members, invitations, roles and company profile |
| Jobs and search | Job CRUD, versions, publication workflow, public search, filters, save, recommendation and feedback |
| Applications | Apply, withdraw, answers, applicant list, stage changes, notes, assignments, timeline and outcome |
| Matching | Latest match, evidence, refresh request, configuration version, relevance feedback and evaluation metrics |
| Interviews | Availability, create, reschedule, cancel, participants, meeting reference, reminders and feedback |
| Administration | Verification queue, moderation, taxonomy, audit search, flags, operations metrics and secure exports |
| Billing later | Plans, entitlements, checkout session, provider webhook, subscription and placement-case status |

## 12 1 API Conventions

Use opaque identifiers, cursor pagination, UTC timestamps, explicit enums and consistent problem-detail error responses.

Require idempotency keys for application submission, exports, interview creation and payment operations.

Authorize every request by user, role, organization and resource relationship; never trust client-supplied organization IDs.

Use optimistic concurrency or expected-version checks for jobs, profiles, application stages and administrative configuration.

Publish rate limits and upload constraints; include request IDs for support and tracing.

# 13 Security Privacy and Compliance

## 13 1 Security Controls

Use a managed OIDC identity provider, secure HttpOnly cookies for browser sessions, short token lifetimes, revocation and mandatory MFA for administrators.

Encrypt data in transit and at rest, store secrets in a managed secret service, rotate credentials and isolate production from nonproduction.

Apply organization-scoped authorization at the API and data-access layers, with deny-by-default permission checks and automated tests.

Inspect upload type and signature, scan for malware, remove active content, limit size, isolate processing and use short-lived signed URLs.

Apply WAF, rate limits, bot and scraping controls, CSRF protection where applicable, secure headers, input validation and output encoding.

Record tamper-resistant audit events for authentication risk, permissions, profile access, exports, moderation, publication, matching configuration and application decisions.

Run dependency and secret scanning, static analysis, dynamic testing, infrastructure review, backup restore exercises and an external penetration test before general availability.

## 13 2 Privacy and Hiring Safeguards

Provide clear purpose-specific notices and record consent or another reviewed lawful basis before processing personal data.

Collect only necessary fields; make optional information visibly optional and avoid sensitive data without a defined reviewed need.

Support access, correction, export, consent withdrawal and deletion with identity verification, status tracking and audit evidence.

Define retention for inactive accounts, rejected applications, recruiter notes, resumes, AI artifacts, exports, assessments and future recordings.

Disclose employer access, AI-assisted processing, recommendation logic at a meaningful level, provider relationships and cross-provider data flows.

Complete legal and privacy review for India's Digital Personal Data Protection framework and current rules before production; confirm effective obligations with qualified counsel.

Perform an algorithmic impact assessment and document job-related necessity before introducing automated ranking or assessment features that may materially affect access to work.

# 14 Nonfunctional Requirements

| ID | Area | Requirement |
| --- | --- | --- |
| NFR 01 | Availability | Target 99.9 percent monthly availability for production core flows, with published maintenance and incident procedures. |
| NFR 02 | Performance | Public pages target LCP under 2.5 seconds at the 75th percentile; core API reads target p95 under 500 milliseconds excluding third-party work. |
| NFR 03 | Asynchronous work | Parsing, embeddings, notifications, exports and analytics use durable idempotent jobs with bounded retries and dead-letter handling. |
| NFR 04 | Accessibility | Target WCAG 2.2 AA for candidate, employer and administration interfaces; test keyboard, screen reader, focus, contrast and errors. |
| NFR 05 | Scalability | Stateless web and API processes scale horizontally; database, queue, object storage and indexes are monitored independently. |
| NFR 06 | Recovery | Encrypted backups, point-in-time database recovery, object versioning where appropriate, documented RPO and RTO, and quarterly restore tests. |
| NFR 07 | Observability | Structured logs, traces, metrics, error tracking, audit events, queue health, AI latency and cost dashboards are available. |
| NFR 08 | Compatibility | Support current major Chrome, Edge, Firefox and Safari releases and responsive layouts from 360 pixels. |
| NFR 09 | Localization | User-visible strings, dates, time zones, currencies, locations and notification templates are localization-ready. |
| NFR 10 | Quality gates | Unit, integration, contract, end-to-end, security, accessibility and AI evaluation tests block unsafe releases. |

# 15 MVP Delivery Plan

The plan assumes a focused cross-functional team and stable product decisions. Discovery and technical spikes may run in parallel, but production personal data should not be collected before security, privacy, retention and vendor decisions are approved.

| Stage | Duration | Focus | Exit outputs |
| --- | --- | --- | --- |
| 0 Discovery | 2 weeks | Candidate and employer interviews, niche, workflows, monetization tests | Validated problems, prototype feedback, policy and success measures |
| 1 Foundation | 2 weeks | Repository, environments, CI CD, identity, roles, database and design system | Deployed skeleton, access controls, observability and audit baseline |
| 2 Candidate core | 3 weeks | Resume upload and extraction, profile review, preferences, job search and saved jobs | End-to-end candidate onboarding and searchable confirmed profiles |
| 3 Employer core | 3 weeks | Verification, team roles, job authoring, publication, applicants and pipeline | Verified employer publishes and manages a job |
| 4 Matching | 2 weeks | Taxonomy, embeddings, deterministic score, evidence and feedback | Explainable recommendations with offline evaluation |
| 5 Platform operations | 2 weeks | Scheduling, notifications, moderation, analytics and privacy operations | Operational dashboards and support-ready workflows |
| 6 Hardening and beta | 2 weeks | Performance, accessibility, security, restore testing and pilot onboarding | Launch evidence, trained operators and controlled beta |

## 15 1 Suggested Team

One product manager or business analyst for discovery, scope, acceptance and marketplace feedback.

One product designer for responsive candidate, employer and administration journeys and accessibility.

One frontend engineer for Next.js, the design system, public pages, portals and frontend testing.

Two backend engineers for FastAPI domains, PostgreSQL, workers, integrations and security.

One AI-capable backend or machine-learning engineer for extraction, taxonomy, matching, evaluation and safeguards.

One QA engineer for test strategy, automation, browsers, accessibility, regression and release evidence.

Part-time DevOps and security support for infrastructure, observability, backup, threat modeling and release review.

## 15 2 MVP Backlog Priority

| Priority | Capabilities |
| --- | --- |
| Must | Identity, consent, profile and resume review, job authoring and search, applications, employer verification, pipeline, explainable matching, moderation, notifications, audit and analytics |
| Should | External meeting scheduling, structured feedback, candidate recommendations, secure export, feature flags and privacy self-service |
| Could | Company follows, richer career guidance, employer templates, basic plan entitlements and limited portfolio links |
| Will not | Native mobile, live video, recorded resumes, assessments, virtual fairs, advanced ATS integrations, staffing agencies, payroll and custom ML |

# 16 Analytics and Metrics

| Metric group | Measures |
| --- | --- |
| Candidate activation | Registration verification, resume upload success, extraction correction rate, profile completeness, time to confirmed profile, first search, first application |
| Employer activation | Verification completion, time to first job, job completeness, first applicant review, first shortlist and first interview |
| Marketplace | Active candidates and jobs, applications per job, qualified applications, supply demand by skill and location, time to first qualified applicant |
| Matching | Recommendation open and apply rate, explicit relevance, shortlist rate by score band, overrides, false exclusions, unknown-data rate and calibration |
| Hiring funnel | Application completion, stage conversion, time in stage, interview completion, offer and hire outcomes when reported |
| Trust and safety | Spam jobs, failed verifications, reports, suspensions, scraping signals, moderation response time and appeal outcomes |
| Reliability and cost | Availability, p95 latency, queue age, job failure and retry rate, cost per parsed resume, match refresh and notification delivery |
| Monetization later | Trial conversion, paid employer activation, plan utilization, renewal, candidate premium conversion and placement revenue |

Analytics rule: do not use sensitive traits or unnecessarily identifiable data in general product analytics. Maintain a controlled, reviewed process for fairness evaluation where lawful and necessary.

# 17 Monetization Enablement

The project material proposes three revenue heads: job-seeker subscriptions, job-provider subscriptions, and placement-service revenue. The percentages shown in the financial sheet should be treated as unvalidated business-plan assumptions. Product implementation should test willingness to pay before depending on those forecasts.

| Revenue stream | MVP treatment | Post MVP capability |
| --- | --- | --- |
| Job seeker subscriptions | Core profile, search and application remain free; instrument interest in optional premium tools | Premium resume guidance, profile insights, advanced career recommendations and learning pathways |
| Job provider subscriptions | Pilot employers receive manually assigned entitlements or job credits | Self-service plans, job and seat limits, invoices, checkout, renewal, proration and usage dashboards |
| Placement service | Track manually managed placement cases and employer outcome confirmation | Contracts, candidate consent, placement milestones, invoice references, reconciliation and reporting |

Recommended sequence: validate candidate and employer activation first, introduce employer subscriptions second, then test candidate premium services and placement operations. Online payments should not block the core marketplace beta.

# 18 Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Marketplace cold start | High | Launch with one geography, industry, campus or employer cohort and seed verified supply on both sides. |
| Poor resume extraction | High | Field review, confidence and unknown states, representative test set, schema validation and manual entry fallback. |
| Biased or opaque matching | High | Exclude protected features, show evidence, preserve human decisions, measure score bands and audit configuration. |
| Fake employers or jobs | High | Verification, domain checks, moderation, reporting, rate limits and delayed discovery or export privileges. |
| Privacy or data leakage | High | Minimize data, private storage, scoped authorization, signed URLs, audit, retention and deletion tests. |
| AI cost or outage | Medium | Budgets, caching, async processing, provider adapter, deterministic fallback, flags and queue backpressure. |
| Search quality at scale | Medium | Start with hybrid PostgreSQL retrieval, measure quality and latency, add OpenSearch only from evidence. |
| Video cost and moderation | Medium | Keep video after validation; use managed providers, limits, captions, retention and explicit consent. |
| Monetization friction | Medium | Use free pilot entitlements, measure value, interview buyers and phase payment implementation. |
| Scope expansion | High | Protect MVP exit criteria and phase assessments, video, fairs, subscriptions, agencies and mobile separately. |

# 19 Launch Criteria

A candidate can register, verify, import or build a profile, review extracted data, search, inspect match evidence, apply and track an application.

A verified employer can create a team, publish a structured job, review applicants, inspect evidence, change stages and schedule an interview.

An administrator can verify organizations, moderate users and jobs, manage taxonomy, investigate abuse and review audit history.

No open critical or high-severity defects; accepted medium issues have owners, mitigation and target dates.

Performance, responsive layout, browser, accessibility, security, backup restore and privacy-operation tests pass documented thresholds.

Resume extraction and matching meet beta evaluation thresholds on a representative consented test set, and critical AI workflows have fallback behavior.

Terms, privacy notice, consent, retention, employer verification, incident response and support procedures have accountable owner approval.

Product and operational analytics measure activation, relevance, funnel health, failure, abuse and provider cost from day one.

Pilot candidates and employers complete end-to-end journeys and sign off that no blocking workflow issue remains.

# 20 Open Product Decisions

| ID | Decision | Question | Owner |
| --- | --- | --- | --- |
| OD 01 | Launch niche | General recruitment, campus hiring, one geography, or a focused industry? | Founder and Product |
| OD 02 | Employer pricing | Subscription, job credits, free pilot limits, placement fee, or a validated combination? | Founder and Commercial |
| OD 03 | Candidate premium | Which optional outcomes provide enough value without restricting basic job access? | Product and Research |
| OD 04 | Employer verification | Which documents, domain proof, manual checks, turnaround and appeal policy? | Operations and Legal |
| OD 05 | Candidate identity | Email only, optional phone, mandatory phone for application, or identity verification for selected roles? | Product and Trust |
| OD 06 | Profile visibility | Opt-in discovery by default, application-only visibility, or configurable employer access? | Product and Legal |
| OD 07 | Data retention | How long are profiles, applications, notes, resumes, AI artifacts, exports and future recordings retained? | Legal and Security |
| OD 08 | AI providers | Approved providers, data controls, model fallback, evaluation thresholds and monthly budget? | Engineering and Security |
| OD 09 | Notifications | Which events use email, in-app, SMS or WhatsApp and require opt-in? | Product and Commercial |
| OD 10 | Branding | Confirm TAG name, domain and trademark availability before public launch. | Founder and Marketing |

# Appendix A Recommended Next Actions

- Choose the launch niche and recruit five to eight employers plus fifteen to twenty candidates for structured discovery interviews.

- Validate candidate onboarding, job authoring, application review and match explanations with low-fidelity prototypes.

- Run technical spikes for resume extraction accuracy, hybrid search, authorization boundaries, employer verification and private file handling.

- Finalize the MVP backlog, acceptance tests, owners, data-retention schedule, AI evaluation thresholds and beta success measures.

- Complete threat modeling, data mapping, privacy and legal review, vendor assessment and incident-response planning.

- Build vertical slices from candidate registration through application and employer review, instrumenting each critical funnel from the first sprint.

# Appendix B Technology Sources

Next.js App Router documentation  Current framework structure, server and client components, routing, data and deployment guidance.

React documentation  React component model and recommendation to use a full-stack React framework for complete applications.

FastAPI background tasks documentation  Background task guidance and the need for larger queue-based tools for heavy multi-process work.

PostgreSQL full text search documentation  Native text search capabilities for the initial hybrid retrieval layer.

pgvector project documentation  Exact and approximate vector similarity search within PostgreSQL.

Redis documentation  Caching, queues, rate limiting and transient coordination primitives.

Celery documentation  Distributed task processing with brokers, workers and retries.

Amazon S3 documentation  Private object storage, access controls, uploads and lifecycle management.

OpenAI structured outputs guide  Schema-constrained model output for reviewable extraction workflows.

OpenAI embeddings guide  Vector representations suitable for search and recommendation use cases.

Playwright documentation  Cross-browser end-to-end testing for candidate and employer journeys.

OpenTelemetry documentation  Vendor-neutral traces, metrics and logs for system observability.

MeitY data protection framework  Official Indian data-protection materials; obtain legal advice for current applicability and obligations.

Sources were reviewed on 14 September 2026. Technology versions and legal obligations should be revalidated during implementation and before production launch.

# Appendix C Glossary

| Term | Meaning |
| --- | --- |
| Application snapshot | Immutable candidate and job information submitted for one job at one point in time. |
| Hard requirement | An explicit lawful job criterion applied before weighted relevance and backed by confirmed evidence. |
| Hybrid search | Retrieval combining structured filters, full-text search and vector similarity. |
| Match evidence | Candidate and job facts that contributed to a match or identified a missing or unknown criterion. |
| Modular monolith | One deployable application organized into strict domain modules that may be separated later. |
| Profile completeness | Percentage of required and recommended profile evidence confirmed by the candidate. |
| Taxonomy | Canonical skills, titles, industries, locations and aliases used to normalize search and matching. |
| Unknown state | A criterion for which the product has no confirmed evidence; it is not treated as a negative fact. |